Absolutely. Here is a consolidated, chronological summary of the AgriPulse / KisanMitra AI project work from the beginning up to the successful GitHub push, including the technical decisions, problems solved, current architecture, ML work, marketplace, Razorpay integration, and Git workflow.

# 🌾 AgriPulse / KisanMitra AI: Complete Project Summary

## 1. Project Overview

The project started as KisanMitra AI and the frontend/application branding evolved into AgriPulse.

The overall goal is to build an AI-powered smart agriculture assistant that brings several agricultural services together in one application.

### Main functionality developed/discussed

- 🤖 AI agricultural assistant

- 🌱 Crop disease detection

- 📈 Crop price prediction

- 🌦️ Weather information

- 🚜 Agricultural equipment marketplace

- 📅 Equipment rental with date-based booking

- 💳 Razorpay Test Mode payment

- 📱 WhatsApp integration

- 🌐 Regional-language support

- 🗃️ Prediction/rental history

The project uses a React frontend + FastAPI backend + PostgreSQL database, with machine-learning and external API integrations.

# 2. Overall Technology Stack

The final stack we worked with is:

| Area | Technology |
| --- | --- |
| Frontend | React.js |
| Frontend setup | Create React App |
| Styling | CSS |
| Backend | Python + FastAPI |
| Server | Uvicorn |
| Database | PostgreSQL |
| ORM | SQLAlchemy |
| AI assistant | Gemini 2.5 Flash |
| Disease detection | EfficientNet-B0 |
| ML framework | PyTorch |
| Price prediction | Linear Regression |
| Weather | Weather API |
| Payments | Razorpay Test Mode |
| WhatsApp | Twilio |
| API testing | Postman |
| API documentation | Swagger/OpenAPI |
| Version control | Git |
| Repository | GitHub |
| Development | VS Code |
| Environment | Python virtual environment |

### Important correction

The frontend is React.js using Create React App, not Vite.

Earlier, an architecture image accidentally represented the frontend as Vite + Tailwind. We corrected this conceptually because the actual project implementation uses Create React App + React + CSS.

# 3. Initial Backend Setup

The backend was developed under:

D:\kisanmitra-ai

The Python virtual environment is:

D:\kisanmitra-ai\venv

Backend startup command:

cd D:\kisanmitra-ai

venv\Scripts\activate

python -m uvicorn app.main:app --reload

This runs the FastAPI backend.

The backend eventually reached the point where:

- FastAPI started successfully

- Swagger UI worked

- Database connectivity worked

- API routes worked

- AI/ML functionality could be connected

- Marketplace functionality worked

- Razorpay payment flow worked

# 4. Frontend Setup

The frontend exists inside:

D:\kisanmitra-ai\kisanmitra-frontend

It is a React application.

Startup:

cd D:\kisanmitra-ai\kisanmitra-frontend

npm start

The main frontend files we have been working with include:

kisanmitra-frontend/

├── public/

│   └── index.html

└── src/

├── App.js

└── App.css

The frontend evolved considerably from a basic service interface into a more complete agricultural dashboard/application.

# 5. Database

The project uses:

PostgreSQL

with:

SQLAlchemy

The main tables we worked with include:

### Equipment

The equipment model eventually became:

class Equipment(Base):

__tablename__ = "equipment"

id = Column(Integer, primary_key=True, index=True)

equipment_name = Column(String, nullable=False)

category = Column(String, nullable=True)

description = Column(Text, nullable=True)

owner_name = Column(String, nullable=False)

contact_number = Column(String, nullable=False)

location = Column(String, nullable=False)

price_per_day = Column(Float, nullable=False)

image_url = Column(String, nullable=True)

availability = Column(String, default="Available")

This expanded the original equipment model substantially.

It now supports:

- equipment name

- category

- description

- owner

- contact

- location

- daily price

- image

- availability

# 6. Rental Database Model

The rental model was also expanded.

Final structure:

class Rental(Base):

__tablename__ = "rentals"

id = Column(Integer, primary_key=True, index=True)

equipment_id = Column(Integer, nullable=False)

renter_name = Column(String, nullable=False)

renter_phone = Column(String, nullable=False)

start_date = Column(Date, nullable=True)

end_date = Column(Date, nullable=True)

total_amount = Column(Float, nullable=True)

status = Column(String, default="Pending")

payment_status = Column(String, default="Pending")

This was important because the marketplace evolved from a simple:

"Rent this equipment"

model into an actual:

date-based rental + payment + confirmation

workflow.

# 7. Early Database Issues

Several database-related issues were encountered during development.

### Prediction table

The prediction table had issues involving:

- phone-number formatting

- missing columns

- table recreation

One missing field encountered was:

price_per_day

The prediction/history functionality was eventually brought back into working condition.

# 8. Disease Detection

One of the major AI components is crop disease detection.

Initially, the project explored YOLOv8.

A YOLO model file was found separately at:

D:\kisanmitra-ai\yolov8n.pt

However, later development of the actual disease classifier moved toward EfficientNet-B0.

So the final disease-classification implementation we worked with is based on:

EfficientNet-B0 + PyTorch

# 9. PlantVillage Dataset

The PlantVillage dataset was used for disease classification.

The classes were confirmed as:

Potato___Early_blight

Potato___Late_blight

Potato___healthy

Tomato_Early_blight

Tomato_Late_blight

Tomato_healthy

Approximately:

6600 images

were involved.

The application maps these to readable names:

CLASS_NAMES = [

"Potato Early Blight",

"Potato Late Blight",

"Potato Healthy",

"Tomato Early Blight",

"Tomato Late Blight",

"Tomato Healthy"

]

# 10. EfficientNet-B0 Training

Because the development machine has limited resources, especially around RAM/CPU, we deliberately kept the training configuration lightweight.

Recommended configuration:

Batch size: 4

Epochs: 5

num_workers: 0

Freeze model.features: Yes

Device: CPU

The training produced:

Epoch 1/5 | Loss: 878.86 | Accuracy: 86.48%

Epoch 2/5 | Loss: 642.64 | Accuracy: 88.50%

Epoch 3/5 | Loss: 578.30 | Accuracy: 89.86%

Epoch 4/5 | Loss: 552.12 | Accuracy: 91.28%

Epoch 5/5 | Loss: 547.71 | Accuracy: 90.91%

The model was successfully saved.

The highest observed accuracy was:

91.28%

at Epoch 4.

We also discussed saving the best-performing epoch instead of automatically saving the final epoch.

# 11. Prediction Confidence

We discussed adding a confidence threshold so that the application doesn't confidently present a potentially uncertain prediction.

A threshold around:

92%

was discussed for uncertain-result handling.

The idea was essentially:

High confidence → show disease prediction

Low confidence → indicate uncertainty / request another image

This is particularly useful in a real agricultural application because an incorrect disease diagnosis can be more harmful than explicitly saying the image is uncertain.

# 12. Price Prediction

Another major module is agricultural price prediction.

The project uses:

Linear Regression

The frontend communicates with an endpoint such as:

/predict-price

The module was integrated into the overall agricultural dashboard.

The application can accept crop-related information and return a predicted market price.

# 13. Weather Integration

The application also contains a weather module.

The frontend uses an endpoint such as:

/weather

This connects the application to weather information so users can view agricultural-relevant weather conditions.

# 14. AI Assistant

The project uses:

Gemini 2.5 Flash

for the AI assistant functionality.

The project originally had a hardcoded Gemini API key problem.

This became especially important when pushing the project to GitHub.

The credential was removed from the source code and moved to environment configuration.

# 15. WhatsApp Integration

The project also includes WhatsApp functionality through:

Twilio

The earlier integration involved:

Twilio WhatsApp Sandbox

↓

Webhook

↓

FastAPI backend

↓

AI/translation processing

↓

WhatsApp response

During development, there were several issues, including:

- 502 Bad Gateway

- ERR_NGROK_8012

- authentication problems

- voice translation problems

- FFmpeg configuration issues

These were worked through progressively.

The project also included regional-language support as part of the intended application design.

# 16. FFmpeg

FFmpeg was needed for voice/audio processing.

At one point:

ffmpeg

was not recognized inside the VS Code terminal, while it worked in the normal terminal.

This was diagnosed as an environment/PATH issue rather than an FFmpeg installation failure.

# 17. Equipment Marketplace

The marketplace went through one of the biggest transformations.

Originally, equipment was represented simply with information such as:

Equipment name

Owner

Price/day

Location

Contact

Availability

The marketplace was later expanded into a much more complete interface.

# 18. Marketplace Features Added

The marketplace frontend now supports:

### Equipment listing

Owners can provide:

- equipment name

- category

- owner name

- location

- price/day

- contact number

- image URL

- description

### Categories

The UI includes categories such as:

Tractor

Harvester

Rotavator

Cultivator

Seeder

Sprayer

Trailer

Other

### Search

Users can search equipment based on:

- equipment name

- owner

- location

- category

### Category filtering

Users can filter by equipment category.

### Equipment cards

The new UI displays:

- image

- category

- name

- description

- owner

- location

- price

- availability

# 19. Marketplace UI Improvements

The original marketplace interface was basic.

It was redesigned with:

- equipment cards

- responsive grid

- search controls

- category filters

- add-equipment form

- rental modal

- booking summary

- checkout page

- owner information

- payment button

- responsive styling

The CSS file received a substantial expansion.

# 20. Date-Based Rental Logic

This was a very important improvement.

Instead of simply changing:

Available → Rented

the system now considers the requested rental period.

The user selects:

Start Date

End Date

The backend validates:

if end_date < start_date:

and rejects invalid periods.

# 21. Rental Day Calculation

The rental duration is calculated using:

rental_days = (end_date - start_date).days + 1

This means the start and end dates are treated as included rental days.

For example:

August 31 → September 2

is calculated as:

3 days

# 22. Rental Price Calculation

The total is calculated as:

total_amount = rental_days * equipment.price_per_day

So if:

₹160/day

3 days

then:

₹480

would be calculated by the backend.

The backend is responsible for the authoritative calculation rather than relying solely on the frontend.

# 23. Date Conflict Logic

We added overlap detection.

The backend checks existing rentals with statuses:

Pending

Confirmed

Active

and determines whether their dates overlap with the requested period.

The core condition is:

Rental.start_date <= end_date,

Rental.end_date >= start_date

If a conflicting rental exists, the backend returns:

Equipment is already booked for the selected dates

This prevents overlapping bookings.

# 24. Important Availability Decision

One important design decision was made:

The equipment is not permanently changed to "Rented" when someone starts a booking.

Instead:

Equipment availability = Available

can remain available for other dates.

The rental records contain the actual booking dates.

This allows:

Equipment A

Jan 1–3 → booked

Jan 10–12 → another booking

rather than treating the equipment as unavailable forever.

# 25. Rental Status Lifecycle

The rental now uses:

Pending

Confirmed

Active

for rental status.

Payment status separately uses:

Pending

Paid

The initial rental creation creates:

status = Pending

payment_status = Pending

After successful payment verification:

status = Confirmed

payment_status = Paid

# 26. Rental Details Endpoint

A new endpoint was added:

GET /rentals/{rental_id}

It retrieves a specific rental.

If the rental doesn't exist:

404 Rental not found

is returned.

# 27. Razorpay Integration

The project was then extended with:

Razorpay Test Mode

This allows the project to demonstrate an actual payment workflow without using real production transactions.

The Razorpay SDK installed was:

razorpay==2.0.1

# 28. Payment Service

A dedicated backend service was created:

app/services/payment_services.py

This is an important part of the latest commit.

It contains two major functions:

create_payment_order()

and:

verify_payment()

# 29. Secure Razorpay Credential Handling

The Razorpay credentials are not stored in the source code.

The backend reads:

RAZORPAY_KEY_ID

RAZORPAY_KEY_SECRET

from:

.env

using:

load_dotenv()

The source code contains:

RAZORPAY_KEY_ID = os.getenv("RAZORPAY_KEY_ID")

RAZORPAY_KEY_SECRET = os.getenv("RAZORPAY_KEY_SECRET")

This was especially important because the project is publicly hosted on GitHub.

# 30. .env Security

The root .env is included in .gitignore.

We verified:

.gitignore:16:.env

Therefore, the actual credentials remain local and are not pushed to GitHub.

This was a critical improvement because an earlier GitHub push had been blocked by secret scanning due to credentials in the repository history.

# 31. Razorpay Payment Order

The backend creates a Razorpay order using:

amount_paise = int(round(amount * 100))

because Razorpay expects the amount in paise.

For example:

₹500

becomes:

50000 paise

The order includes:

{

"amount": amount_paise,

"currency": "INR",

"receipt": f"rental_{rental_id}",

"notes": {

"rental_id": str(rental_id)

}

}

# 32. Payment Order Endpoint

The backend added:

POST /create-payment-order

It verifies:

- rental exists

- payment isn't already completed

- rental amount is valid

Then creates the Razorpay order.

It returns safe information including:

rental_id

order_id

amount

currency

key_id

The secret key is not returned to the frontend.

# 33. Razorpay Checkout

The frontend includes Razorpay Checkout through:

<script src="https://checkout.razorpay.com/v1/checkout.js"></script>

The frontend then opens the Razorpay checkout using the order generated by the backend.

The overall flow is:

React

↓

POST /rent-equipment

↓

Rental created

↓

POST /create-payment-order

↓

Razorpay order created

↓

Razorpay Checkout opens

↓

User completes Test Mode payment

↓

Razorpay returns payment details

↓

POST /verify-payment

↓

Backend verifies signature

↓

Rental → Confirmed

Payment → Paid

# 34. Payment Verification

The backend receives:

razorpay_order_id

razorpay_payment_id

razorpay_signature

and passes them to:

client.utility.verify_payment_signature(payment_data)

Only after successful verification does the backend update:

rental.payment_status = "Paid"

rental.status = "Confirmed"

This is much safer than simply trusting the frontend's claim that payment succeeded.

# 35. Actual Razorpay Test

This wasn't just theoretical.

The Razorpay Test Mode payment flow was actually tested successfully.

A successful rental/payment record was observed with values including:

Rental ID: 6

Equipment ID: 5

Renter: shivu

Start date: 2026-08-31

End date: 2026-09-02

Total amount: 4800

Status: Confirmed

Payment status: Paid

So the complete:

Booking → Payment → Verification → Confirmation

flow was demonstrated successfully.

# 36. Marketplace Checkout UI

The frontend rental flow was redesigned into stages.

### Stage 1

User clicks:

Rent Equipment

### Stage 2

Rental modal opens.

User enters:

Name

Phone number

Start date

End date

### Stage 3

Booking summary displays:

Equipment

Price per day

Rental days

Total amount

### Stage 4

User clicks:

Continue to Checkout

### Stage 5

Checkout displays:

Renter

Equipment Owner

Owner phone

Location

Rental period

Price

Total

### Stage 6

User clicks:

💳 Proceed to Payment

### Stage 7

Razorpay Checkout opens.

# 37. Modal UX Improvements

The rental modal received several usability improvements.

Added:

← Back

× Close

The modal was also made scrollable with a maximum height so that the entire checkout doesn't become unusable on smaller screens.

The UI logic allows:

Rental details

↓

Checkout

↓

Back

without unnecessarily closing the entire modal.

# 38. Owner Information

The checkout page was also updated to show equipment-owner details.

It displays:

Owner name

Location

Contact number

The frontend uses:

selectedEquipment.contact_number

for the owner's phone number.

# 39. Marketplace Data Cleanup During Testing

During testing, old marketplace records were removed so fresh bookings could be tested.

The database command used was:

TRUNCATE TABLE rentals, equipment RESTART IDENTITY CASCADE;

This reset:

- rentals

- equipment

- IDs

and allowed clean testing of the marketplace/payment workflow.

# 40. Frontend Connection Issues

During earlier development, there were frontend/backend connectivity problems.

For example:

ERR_CONNECTION_REFUSED

and:

404 Not Found

were encountered when frontend requests didn't match the backend state/routes.

These were progressively corrected as the API endpoints were implemented.

# 41. Backend Routes

The project now has marketplace-related routes including:

POST /equipment

GET /equipment

GET /equipment/{equipment_id}

POST /rent-equipment

GET /rentals/{rental_id}

POST /create-payment-order

POST /verify-payment

Along with other project routes such as:

/dashboard-stats

/detect-disease

/predictions

/predict-price

/weather

# 42. Project Structure Concept

The relevant backend structure is roughly:

D:\kisanmitra-ai

│

├── app

│   ├── ai

│   │   └── datasets

│   │       └── PlantVillage

│   │

│   ├── models

│   │   ├── equipment.py

│   │   ├── rental.py

│   │   └── user.py

│   │

│   ├── routes

│   │   └── equipment_routes.py

│   │

│   └── services

│       └── payment_services.py

│

├── kisanmitra-frontend

│   ├── public

│   │   └── index.html

│   └── src

│       ├── App.js

│       └── App.css

│

├── .env

├── .gitignore

├── requirements.txt

└── venv

This is a simplified representation, not a claim that these are the only files.

# 43. Requirements

The project has a root:

requirements.txt

It contains major dependencies including:

fastapi

numpy

pandas

psycopg2-binary

scikit-learn

SQLAlchemy

torch

torchvision

timm

twilio

google-generativeai

Razorpay was installed separately during the payment integration:

razorpay==2.0.1

One follow-up item worth remembering is that Razorpay should also be reflected in requirements.txt if it has not already been added there. The successful local installation alone doesn't guarantee another machine can reproduce the environment.

# 44. GitHub Repository

The project repository is:

AgriPulse GitHub repository

Repository:

bhaveshramu/AgriPulse

Branch:

main

Remote:

origin

# 45. GitHub Security Problem

An important GitHub issue happened earlier.

The initial push was blocked because GitHub detected credentials/secrets in the repository.

The detected sensitive material included API credentials such as:

- Gemini API credentials

- Twilio credentials

We removed the hardcoded credentials from the source and moved sensitive configuration into environment variables.

The repository was then successfully sanitized and pushed.

This is a major part of the project's Git history and security workflow.

# 46. Current Secret Management

The project now follows this pattern:

.env

↓

Environment variables

↓

Backend

instead of:

API key directly inside source code

The .env file is ignored by Git.

This means the GitHub repository does not need to contain the actual secrets.

# 47. Latest Git Changes

The final Git changes consisted of 7 files:

app/models/equipment.py

app/models/rental.py

app/routes/equipment_routes.py

app/services/payment_services.py

kisanmitra-frontend/public/index.html

kisanmitra-frontend/src/App.css

kisanmitra-frontend/src/App.js

Git reported:

7 files changed

1941 insertions

255 deletions

The major reason for the large diff was the substantial marketplace and rental UI/backend expansion.

# 48. Git Validation

Before committing, we ran:

git diff --cached --check

There were no errors.

We also checked:

git diff --cached --stat

and:

git diff --cached --name-only

This confirmed that exactly the intended seven files were staged.

# 49. Commit

The changes were committed using:

git commit -m "Add equipment rental and Razorpay payments"

Git created:

77ac8f6

with the message:

Add equipment rental and Razorpay payments

# 50. Final GitHub Push

Finally:

git push origin main

completed successfully.

GitHub reported:

e782f39..77ac8f6  main -> main

This confirms that the local main branch successfully pushed the latest commit to the remote main branch.

The GitHub commit was also independently confirmed after the push.

# 51. Current Project State

At this point, the project has progressed from a collection of agricultural modules into a much more complete integrated application.

The major flow is:

┌───────────────────┐

│     AgriPulse     │

└─────────┬─────────┘

│

┌─────────────────────┼─────────────────────┐

│                     │                     │

▼                     ▼                     ▼

AI Assistant          Disease Detection       Weather

│                     │                     │

Gemini 2.5 Flash      EfficientNet-B0       Weather API

│                     │                     │

└─────────────────────┼─────────────────────┘

│

▼

FastAPI Backend

│

┌──────────────────┼───────────────────┐

│                  │                   │

▼                  ▼                   ▼

PostgreSQL        Price Prediction      Marketplace

│                   │

Linear Regression      Equipment

│

▼

Date Booking

│

▼

Rental Record

│

▼

Razorpay Test

│

▼

Verification

│

▼

Confirmed Rental

# 52. What Has Actually Been Achieved

### Backend

✅ FastAPI backend
✅ PostgreSQL integration
✅ SQLAlchemy models
✅ Equipment API
✅ Rental API
✅ Date validation
✅ Date-overlap checking
✅ Rental price calculation
✅ Rental status management
✅ Razorpay order creation
✅ Razorpay signature verification

### Frontend

✅ React application
✅ Agricultural service interface
✅ Marketplace UI
✅ Equipment cards
✅ Search
✅ Category filtering
✅ Add-equipment form
✅ Rental modal
✅ Date selection
✅ Booking summary
✅ Checkout screen
✅ Owner information
✅ Razorpay Checkout integration

### AI/ML

✅ EfficientNet-B0 disease classifier
✅ PlantVillage dataset
✅ Six crop-disease/healthy classes
✅ Training completed
✅ ~91.28% best observed training accuracy
✅ Linear Regression price prediction
✅ Gemini-based assistant

### External services

✅ Weather API
✅ Gemini
✅ Twilio/WhatsApp integration
✅ Razorpay Test Mode

### Development

✅ Git repository
✅ .env secret management
✅ .gitignore
✅ GitHub secret issue resolved
✅ Changes committed
✅ Changes pushed to GitHub

# 53. Important Things That Are Still Worth Checking

The project is in a good working state, but there are a few technical items we should keep on the radar.

### 1. Razorpay in requirements.txt

We installed:

razorpay==2.0.1

but the last confirmed requirements.txt contents did not explicitly show Razorpay.

For reproducibility, it should be included.

### 2. Production payment security

The current implementation is appropriate for the demonstrated Test Mode workflow.

Before real production payments, the payment system would need additional hardening, especially around:

- order ownership

- verifying that the returned Razorpay order belongs to the rental

- preventing replay/double confirmation

- server-side payment state validation

- authentication/authorization

- webhook handling

### 3. Database relationships

The current models use:

equipment_id

inside Rental, but the model shown does not define a SQLAlchemy ForeignKey relationship.

It works for the current implementation, but a more mature database design could add proper relational constraints.

### 4. Rental lifecycle automation

The project has:

Pending

Confirmed

Active

but automatic transitions such as:

Confirmed → Active → Completed

have not been fully developed in the work summarized here.

### 5. Dataset deployment

The PlantVillage dataset was not intended to be pushed into GitHub. The dataset was planned to be kept separately, including via Google Drive.

# 54. The Project's Current Story

If you need to explain the entire project during a presentation, the simplest story is:

AgriPulse is a smart agriculture platform that combines AI-based crop disease detection, agricultural price prediction, weather information, an AI assistant, and an agricultural equipment marketplace. The system uses React for the frontend, FastAPI and PostgreSQL for the backend, EfficientNet-B0 for disease classification, Linear Regression for price prediction, Gemini for the AI assistant, and external APIs for weather and communication services. The equipment marketplace supports date-based rental bookings, calculates rental costs automatically, and uses Razorpay Test Mode for secure payment processing and verification.

And the most important recent achievement is:

The equipment marketplace was upgraded from a basic rental feature into a date-based booking and payment workflow, with Razorpay Test Mode successfully completing a payment and updating the rental from Pending to Confirmed/Paid.

## 🟢 Current Git Status

The most recent confirmed state is:

Branch: main

Remote: origin

Repository: bhaveshramu/AgriPulse

Latest commit:

77ac8f6 Add equipment rental and Razorpay payments

Push:

SUCCESSFUL

So the latest implementation is now safely backed up on GitHub. 🚀